# HairWeCut — Development Progress Report

## 1. Executive Summary

This report provides a complete overview of all development work carried out on the HairWeCut mobile application. It maps every requirement from the original project scope and the technical issue report to their current status, and highlights additional work completed beyond the original brief.

## 2. Original Requirements vs Current Status

### A. Customer Journey Requirements (from Scope Document)

| # | Requirement | App Path | Status | What Was Done |
| --- | --- | --- | --- | --- |
| 1 | Download and install app | — | ✅ Done | App builds and runs on iOS/Android |
| 2 | Account creation / Sign In | App Launch → Customer → Sign Up / Sign In | ⚠️ Partial | Email auth working. Social login (Google/Apple/FB) needs backend OAuth |
| 3 | Browse barbers by location, service, rating | Customer Home → Scroll Down → Map Section | ✅ Done | Google Maps, salon cards, GPS-based search |
| 4 | Select service, professional, date, time | Map → Tap Salon → Barber List → Select Service → Date → Time | ✅ Done | Full booking flow working |
| 5 | Enter booking address for home service | Booking → Home Service → Address Field | ✅ Done | Google Places autocomplete rebuilt |
| 6 | Confirm booking + payment | Booking → Confirm → Payment WebView | ✅ Done | Elavon/Opayo via server-side checkout |
| 7 | Receive booking confirmation + notification | Home → 🔔 Bell Icon | ✅ Done | FCM push notifications with sound & icon |
| 8 | Customer rates and reviews | Home → History → Details → Rate | ⚠️ Partial | UI exists. Rating submission API needs backend |
| 9 | Rebook or add to favourites | Appointments → Completed → Details → Book Again / Map → ♥ Heart Icon | ✅ Done | "Book Again" button + local favourites |

### B. Partner Journey Requirements (from Scope Document)

| # | Requirement | App Path | Status | What Was Done |
| --- | --- | --- | --- | --- |
| 1 | Register as partner + submit documents | App Launch → Partner → Sign Up | ✅ Done | Sign-up with PDF attachment, postcode lookup, T&C/GDPR checkboxes |
| 2 | Create service profile | Partner Home → My Profile → Barbers / Services / Slots | ✅ Done | Add/view/delete barbers, services (with category & duration dropdowns), time slots |
| 3 | Receive booking notifications | Partner Home → 🔔 Bell Icon | ✅ Done | FCM notifications active |
| 4 | Accept/decline booking requests | — | ❌ Not Done | We are working on it. |
| 5 | Mark booking completed | Partner Home → Upcoming → Details → Complete | ✅ Done | "Complete" button working via API |
| 6 | Receive payment after commission | Partner Home → ☰ Menu → Payments | ✅ Done | Wallet Balance in Dashboard. Details in Payment Menu. |
| 7 | Manage schedule, services, earnings | Partner Home → ☰ Menu → My Profile / Payments | ✅ Done | Schedule + services managed. |

### C. Core Features (from Scope Document)

| # | Feature | App Path | Status | What Was Done |
| --- | --- | --- | --- | --- |
| 1 | User registration + secure auth | App Launch → Sign Up / Sign In | ✅ Done | JWT auth, OTP verification, password strength validation |
| 2 | Partner onboarding + verification | Partner → Sign Up → Code Verification | ✅ Done | Document upload + code verification |
| 3 | Service discovery + filtering | Customer Home → Map → Salon → Barber → Service | ✅ Done | Map-based browse, salon/barber/service selection |
| 4 | Dynamic appointment booking | Customer Home → Book Now → Full Flow | ✅ Done | Date, time slot, barber selection |
| 5 | Integrated payment gateway | Booking → Confirm → Payment WebView | ✅ Done | Elavon/Opayo (replaced Stripe for UK compliance) |
| 6 | Real-time notifications | Home → 🔔 Bell Icon | ✅ Done | FCM push notifications |
| 7 | Ratings and reviews | Home → History → Details → Rate | ❌ Not Done | We are working on it. |
| 8 | Customer–Partner chat | Appointments → Details → 💬 Chat | ✅ Done | Real-time chat + chat list with unread badges |
| 9 | GPS-based address input | Booking → Address Field / Sign Up → Postcode | ✅ Done | Google Places + GPS + UK postcode lookup |
| 10 | Booking history + records | Home → Appointments → Pending / Completed tabs | ✅ Done | Both customer and partner sides |
| 11 | Subscription / commission management | Backend | ⚠️ Partial | Will fully complete after the web with backend implementation. |

## 3. Technical Issues Fixed (from Issue Report)

| # | Issue Reported | App Path | Status | What Was Done |
| --- | --- | --- | --- | --- |
| 1.1 | Notification bar non-functional | Home → 🔔 Bell Icon | ✅ Fixed | Full FCM push notifications with sound, icon, badge |
| 1.2 | Date format not UK standard | Entire App | ✅ Fixed | Changed to DD/MM/YYYY everywhere |
| 1.3 | No child safety prompts | Service / Booking Screens | ✅ Fixed | Safety text added |
| 2.1 | "Appointment created" wording unclear | After Booking Confirmation | ✅ Fixed | Updated message wording |
| 2.2 | No booking notification | Home → 🔔 Bell Icon | ✅ Fixed | FCM active for booking events |
| 2.3 | "Payment was done" grammatical error | After Payment | ✅ Fixed | Proper English phrasing |
| 2.4 | Low-resolution images | Customer Home | ✅ Improved | Home page images updated |
| 2.5 | Interface doesn't highlight services | Customer Home | ✅ Improved | UI redesigned |
| 3.1 | Address not displayed properly | Booking → Address Field | ✅ Fixed | Address autocomplete rebuilt |
| 3.2 | Address autocomplete broken | Booking → Address Field | ✅ Fixed | Google Places integration repaired |
| 3.3 | Booking confirmation too formal | Partner Notification | ✅ Fixed | Simplified messaging |
| 3.4 | No edit/reschedule for appointments | Appointments → Details → Reschedule / Home → Reschedule Requests | ✅ Fixed | Request + approve/reject added both sides |
| 3.5 | No SMS/email confirmation | — | ❌ Not Done | We are working on it. |

## 4. Additional Changes Requested Later (Form Changes)

| # | Request | App Path | Status | What Was Done |
| --- | --- | --- | --- | --- |
| 1 | Rename 8 Quick Action labels | Partner Home → Quick Actions Grid | ✅ Done | Partner→My Profile, Products→My Products, Document→My Documents, Payment→Payments, QR Code→Scan Me, Order Verify→Verification, Market Place→Marketplace, Job Portal→Job Board |
| 2 | Job Posting form - UK labels | Partner Home → ☰ Menu → Job Board → Provider → Create Job | ✅ Done | Company→Business Name, Email→Business Email, Contact→Business Contact (+44), Salary→Salary (£), Gate No→Business Address |
| 3 | Job Posting — add employment types | Create Job → Employment Type Dropdown | ✅ Done | Added Self-employed and Freelance options |
| 4 | Services form — category & duration dropdowns | Partner Home → ☰ Menu → My Profile → Services → Add Service | ✅ Done | Category dropdown (Haircut, Beard Trim, combo, etc.) + Duration (15 min–2 hrs) + £ price |
| 5 | Sign-up — First Name + Surname | App Launch → Partner → Sign Up | ✅ Done | Split into two fields, combined for API |
| 6 | Sign-up — +44 mobile prefix | Partner Sign Up → Mobile Number Field | ✅ Done | Label shows (+44) with hint format |
| 7 | Sign-up — password strength validation | Partner Sign Up → Password Field | ✅ Done | Min 8 chars, 1 number, 1 special character |
| 8 | Sign-up — T&C + GDPR checkboxes | Partner Sign Up → Below Location Section | ✅ Done | Both required before sign-up allowed |
| 9 | Add Barber — Years of Experience | Partner Home → ☰ Menu → My Profile → Barbers → Add Barber | ✅ Done | Numeric text field with number keyboard |
| 10 | Add Barber — Employment Type dropdown | Partner Home → ☰ Menu → My Profile → Barbers → Add Barber | ✅ Done | Dropdown: Self-employed, Employed, Freelance, Other |

## 5. Extra Work Done (Beyond Original Scope)

These items were not in the original brief but were done to ensure the project works properly and meets UK standards.

| # | Extra Work | Why It Was Needed |
| --- | --- | --- |
| 1 | Replaced Stripe with Elavon/Opayo | UK-based secure payment processing, removed exposed API keys from client code |
| 2 | Centralised all 68 API endpoints | URLs were scattered across 50+ files — now in one place for easy maintenance |
| 3 | Full code restructure (50+ files) | Clean architecture: core/, features/, shared/ separation |
| 4 | API interface documentation | Every endpoint documented with method, params, auth requirements |
| 5 | Removed hardcoded API secrets | Security fix — no secrets exposed in client code |
| 6 | UK Postcode lookup via Postcodes.io | Free UK postcode validation + auto-fill city during sign-up |
| 7 | Google Places address autocomplete rebuild | Original was broken/crashing — fully rebuilt |
| 8 | Chat feature (full implementation) | Real-time messaging, chat list, unread badges — new feature |
| 9 | Reschedule request system | Both customer & partner can request/approve/reject appointment changes |
| 10 | Book Again button | Rebooking from completed appointment history |
| 11 | Zero compilation errors | flutter analyze passes with 0 errors across entire codebase |
| 12 | Barber dashboard UI modernisation | Updated Quick Actions, appointment counts, and layout |

## 6. Remaining Implementations

| # | Item | What's Needed |
| --- | --- | --- |
| 1 | Social Login (Google / Apple / Facebook) | Working on it, App side ready. |
| 2 | SMS booking confirmation | integration on backend |
| 3 | Email booking confirmation | DONE |
| 4 | Commission / earnings / payout dashboard | Backend analytics + payment reconciliation API |
| 5 | Accept/decline incoming bookings (Partner) | DONE (Decline) Accept - Automatic for Paid Requests |
| 6 | Star rating submission | DONE |
| 7 | Full product checkout payment flow | Backend order + payment API (Working on it) |
| 8 | Admin panel | Web-based admin dashboard (separate project) |